Sprint Planning Document (Sprint 2)

Sprint Goal Backlog (Sprint 2)

October 9th - November 11th 2025

{Ethan Busby, Andy Fancher, Brodye Stevens, Jacob Santos, Marcus Kelley}

High-level Project Overview

Project Mission:

- The CoE Alumni Database is committed to creating a platform for University of Alabama alumni to connect with each other post graduation

Problems We Are Solving:

- Users can create a network with others of similar backgrounds

- The database can provide more specific networking opportunities with people from the same college

- Alumni that are Employers can use the database as a means of recruiting

Project Overview (High-Level Features):

- Website Features:

  - Sign-in/up: Users should be able to sign in with email/password or Google. Profile creation and customization.

  - Profile Tab: Should display user’s public information and badges.

  - Favorite Tab: Users should be allowed to favorite others profiles to keep a list of people they want to connect with

  - Home Screen: Home-screen will display the alumni newsletter feed

  - Networking Tab: Where user can filter out other users based on entered information

  - Settings Tab: Giving user ability to toggle light/dark mode, change font style/size

- Backend Services

  - Robust Relational Database: Where all data is stored that will be displayed or used in filtering

  - Connecting Code: Use C# and .NET to connect the HTML/CSS/React frontend to the SQL database

  - Hosting: Unknown at the moment, reaching out to UA OIT for hosting

  - Authentication: OAuth for user login and authentication

- Frontend Work

  - Frontend Languages: HTML, CSS, and React to create a UI for all users

Sprint 2 Planning

Sprint 2 Goals:

- Change register to only access UserAuth table and link to user table after

- Automatically fetch URL where program is running rather than hard coding the URL

- Deploy Project to Server

- Create the full database through the code first approach

- Finish Core Functionality Pages

  - Profile

  - Networking

  - Favorites

- Link Frontend to Backend

- Create Functionality to automatically update database

Sprint 2 Deliverables:

- Change register to just access userAuth table:

  - Assigned: Ethan, Brodye, Jacob

  - Creating a user should only reference the userauth table, and the User table will be referenced when filling out the profile

- Dynamically Fetch URL where program is running

  - Assigned: Ethan and Jacob

  - Do not hardcode the connection between the frontend and backend. Automatically pick up where each is running

- Deploy Project to Sever

  - Assigned: Andy

  - Get the project on the server so it can be accessed when on the bama vpn

- Create database through code first approach

  - Assigned: Ethan and Brodye

  - Use the schema created to create the database through C# to allow for more flexibility

- Finish Core Pages

  - Assigned: Jacob (Networking page), Marcus (Favorites),

- Link Frontend to Backend

  - Assigned: Everyone

  - Connect the frontend to backend to display, store, updated, etc all the information

- Create automatic database update functionality

  - Assigned: Ethan and Brodye

  - Automatically update the database whenever information is altered

# Sprint 2 To-Do’s

- Deploy to Server -> Andy

- Finish Profile Page -> Andy

- Networking Page -> Andy

- Favorites Page -> Marcus

- Link Frontend to Backend -> Everyone

- User authentication -> Ethan & Jacob

- SQL API’s to Construct Prepared Statements -> Jacob

- Merge all Branches to have a dedicated ‘production’ branch -> Everyone

- Designated Code Reviewer for Pull Requests -> Brodye

Look into keeping people from pushing directly to main, forcing them to make a pull request