## 11/18/2025

Andy Fancher

- What’s been done:

  - Sprint 3 Planning

- What will be done:

  - Finishing Project Website, Writing Documentation

- What’s been hard:

  - No requirements have been posted for Sprint 3

Ethan Busby

- What’s been done:

  - Planning for Sprint 3

- What will be done:

  - Minor UI updates and documentation creation

- What’s been hard:

  - No requirements

Brodye Stevens

- What’s been done:

  - Planning Sprint 3 goals

- What will be done:

  - Minor tweaks to color and text formatting in the Settings menu

- What’s been hard:

  - Lack of concrete requirements for Sprint 3

Jacob Santos

- What’s been done:

  - Plan for sprint 3

- What will be done:

  - Pagination of networking page

- What’s been hard:

  - Staying motivated!

## 11/20/2025

Andy Fancher

- What’s been done:

  - Completed my portion of the Project Documentation

  - Added all pertinent info to project website

- What will be done:

  - Adding Sprint 3 Deliverables to project website once the sprint is complete

  - Writing presentation

  - Recording video

- What’s been hard:

  - Nothing at this point, mostly completing the tasks I can at the current moment

Ethan Busby

- What’s been done:

  - Completed the documentation for the work I did

- What will be done:

  - Improve the sign in and registration alerts

  - Recording project video

- What’s been hard:

  - Nothing, we are just cleaning up some things

Brodye Stevens

- What’s been done:

  - Fixed UI/UX bugs

- What will be done:

  - Work on documentation for the project and complete testing

- What’s been hard:

  - Nothing, just trying to keep up motivation

Jacob Santos

- What’s been done:

  - Progress of pagination

- What will be done:

  - Pagination of networking page still

- What’s been hard:

  - Fixing bugs

Marcus Kelley

- What’s been done:

  - Continue fixing favorites page

- What will be done:

  - Continuing the favorites page

- What’s been hard:

  - Doing the favorites page

## 11/23/2025

Andy Fancher

- What’s been done:

  - Moved Documentation from Google Drive to Website

- What will be done:

  - Finishing Documentation, checking Project Website links & functionality

- What’s been hard:

  - I forget how tedious HTML is until I start working in it again

Ethan Busby

- What’s been done:

  - Improve sign in alerts when a user logins or registers

- What will be done:

  - Creating the project video and sprint 3 deliverables

- What’s been hard:

  - Nothing has been hard recently

Brodye Stevens

- What’s been done:

  - Completed documentation for my part of the project

- What will be done:

  - Work on and practice the presentation

- What’s been hard:

  - Making sure all tasks are completed for the project

Jacob Santos

- What’s been done:

  - Progress of pagination

- What will be done:

  - Pagination of networking page still

- What’s been hard:

  - Fixing bugs

Marcus Kelley

- What’s been done:

  - Working on settings update

- What will be done:

  - Brainstormed favorites and profile changes

- What’s been hard:

  - Finishing updates without any problems.

## 12/1/2025

Andy Fancher

- What’s been done:

  - Finished Project Website

  - Helped with Sprint 3 Presentation

  - Practiced Presentation

- What will be done:

  - Final Project Presentations

- What’s been hard:

  - Nothing at the moment

Ethan Busby

- What’s been done:

  - Adding final touches to project

  - Creating sprint 3 presentation

- What will be done:

  - Presenting sprint 3

- What’s been hard:

  - Nothing at the moment

Brodye Stevens

- What’s been done:

  - Completed all final touches and changes to the project

- What will be done:

  - Present Sprint 3

- What’s been hard:

  - Making sure everything is done to a high standard

Jacob Santos

- What’s been done:

  - Progress of pagination

- What will be done:

  - Pagination of networking page still

- What’s been hard:

  - Fixing bugs

Marcus Kelley

- What’s been done:

  - Finishing the update for favorites page

- What will be done:

  - Finish the profile update

- What’s been hard:

  - Editing it without messing up the page