Sprint Planning Document (Sprint 3)

Sprint Goal Backlog (Sprint 3)

October 9th - November 11th 2025

{Ethan Busby, Andy Fancher, Brodye Stevens, Jacob Santos, Marcus Kelley}

High-level Project Overview

Project Mission:

- The CoE Alumni Database is committed to creating a platform for University of Alabama alumni to connect with each other post graduation

Problems We Are Solving:

- Users can create a network with others of similar backgrounds

- The database can provide more specific networking opportunities with people from the same college

- Alumni that are Employers can use the database as a means of recruiting

Project Overview (High-Level Features):

- Website Features:

  - Sign-in/up: Users should be able to sign in with email/password or Google. Profile creation and customization.

  - Profile Tab: Should display user’s public information and badges.

  - Favorite Tab: Users should be allowed to favorite others profiles to keep a list of people they want to connect with

  - Home Screen: Home-screen will display the alumni newsletter feed

  - Networking Tab: Where user can filter out other users based on entered information

  - Settings Tab: Giving user ability to toggle light/dark mode, change font style/size

- Backend Services

  - Robust Relational Database: Where all data is stored that will be displayed or used in filtering

  - Connecting Code: Use C# and .NET to connect the HTML/CSS/React frontend to the SQL database

  - Hosting: Unknown at the moment, reaching out to UA OIT for hosting

  - Authentication: OAuth for user login and authentication

- Frontend Work

  - Frontend Languages: HTML, CSS, and React to create a UI for all users

Sprint 3 Planning

Sprint 3 Goals:

- Improve UI for Profile Page (Marcus)

- Fix NavBar Padding (Brodye)

- Finish Project Website (Andy)

- Improve Sign-In Alerts (Ethan)

- Paginate Networking Page Results (Jacob)

- Making Documentation (All)

- Globalize Dark Mode Parameters (Brodye)

- Transfer Repo Ownership to Organization (Andy)

Sprint 3 Deliverables:

- Improve Profile Page UI:

  - Assigned: Marcus

  - Make profile tables fill entire page instead of leaving a lot of blank space

- Fix NavBar Padding

  - Assigned: Brodye

  - When NavBar collapses to a smaller window, fix UI of how the different page tabs look

- Finish Project Website

  - Assigned: Andy

  - Add remaining details to Project Website including Sprint 3 Documentation, Video Recording, & Team Info

- Improve Sign-In Alerts

  - Assigned: Ethan

  - Improve Sign-in/registration Alerts when a user is successful or has problems

- Paginate Networking Page Results

  - Assigned: Jacob

  - Add remaining details to Project Website

- Making Documentation for Future Groups

  - Assigned: Everyone

  - Create documentation that describes how our project works so that future groups can understand our project and improve upon it

- Globalize Dark Mode Parameter

  - Assigned: Brodye

  - Ensure that all pages use the same global parameters to toggle Dark/Light Mode

- Transfer Repo Ownership to Organization

  - Assigned: Andy

  - Transfer ownership of repository to an organization so future groups can access it and also will allow Branch Protection Rules to be enacted.